## Slide 1
An Introduction to Scrum

## Slide 2: Guess which film I’m thinking of

## Slide 3: We’re losing the relay race
Hirotaka Takeuchi and Ikujiro Nonaka, “The New New Product Development Game”, Harvard Business Review, January 1986.
“The… ‘relay race’ approach to product development… may conflict with the goals of maximum speed and flexibility.
Instead a holistic or ‘rugby’ approach - where a team tries to go the distance as a unit, passing the ball back and forth - may better serve today’s competitive requirements.”
Notes: would be nice to include a quote from Wicked Problems here

## Slide 6
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities. Teams self-organize to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working software and decide to release it as is, or continue to enhance it for another sprint.
Scrum in 100 words

## Slide 7: Scrum origins
Jeff Sutherland
  Initial scrums at Easel Corp in 1993
  IDX and 500+ people doing Scrum
Ken Schwaber
  ADM
  Scrum presented at OOPSLA 95 with Sutherland
  Author of three books on Scrum
Mike Beedle
  Scrum patterns in PLOPD4
Ken Schwaber and Mike Cohn
  Co-founded Scrum Alliance in 2002, initially within the Agile Alliance

## Slide 8: Scrum has been used by:
Microsoft
Yahoo
Google
Electronic Arts
High Moon Studios
Lockheed Martin
Philips
Siemens
Nokia
Capital One
BBC
Intuit
Intuit
Nielsen Media
First American Real Estate
BMC Software
Ipswitch
John Deere
Lexis Nexis
Sabre
Salesforce.com
Time Warner
Turner Broadcasting
Oce

## Slide 9: Scrum has been used for:
Commercial software
In-house development
Contract development
Fixed-price projects
Financial applications
ISO 9001-certified applications
Embedded systems
24x7 systems with 99.999% uptime requirements
The Joint Strike Fighter
Video game development
FDA-approved, life-critical systems
Satellite-control software
Websites
Handheld software
Mobile phones
Network switching applications
ISV applications
Some of the largest applications in use

## Slide 10: Scrum Characteristics
Self-organizing teams
Product progresses in a series of short “sprints”
Requirements are captured as items in a list of “product backlog”
No specific engineering practices prescribed
One of the “agile processes”
Uses generative rules to create an agile environment for delivering projects

## Slide 11: Inclusive Rules
Most methodologies provide inclusive rules - all the things you could possibly do under all situations.
Teams that follow inclusive rules depend on someone else to name in advance the practices and conditions for every situation.
This usually breaks down quickly.
All the stuff that could happen
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule

## Slide 12: Inclusive Rules
Most methodologies provide inclusive rules - all the things you could possibly do under all situations.
Teams that follow inclusive rules depend on someone else to name in advance the practices and conditions for every situation.
This usually breaks down quickly.
All the stuff that could happen
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Here you are ok – but inefficient

## Slide 13: Inclusive Rules
Most methodologies provide inclusive rules - all the things you could possibly do under all situations.
Teams that follow inclusive rules depend on someone else to name in advance the practices and conditions for every situation.
This usually breaks down quickly.
All the stuff that could happen
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Rule
Here you are screwed

## Slide 14: Generative Rules
A minimum set of things you must do under all situations to generate appropriate practices for special situations.
A team that follows generative rules depends on individuals and their creativity to find ways to solve problems as they arise
All the stuff that could happen
Rule
Rule
Rule

## Slide 15: Generative Rules
A minimum set of things you must do under all situations to generate appropriate practices for special situations.
A team that follows generative rules depends on individuals and their creativity to find ways to solve problems as they arise
All the stuff that could happen
Rule
Rule
Rule
People find ways to get things done

## Slide 16: The Agile Manifesto - a statement of values
Process and tools
Individuals and interactions
over
Following a plan
Responding to change
over
Source: www.agilemanifesto.org
Comprehensive documentation
Working software
over
Contract negotiation
Customer collaboration
over

## Slide 17: Project noise level
Technology
Requirements
Far from
Agreement
Close to
Agreement
Close to
Certainty
Far from
Certainty
Source: Strategic Management and Organizational Dynamics by Ralph Stacey in Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 18: Project noise level
Simple
Technology
Requirements
Far from
Agreement
Close to
Agreement
Close to
Certainty
Far from
Certainty
Source: Strategic Management and Organizational Dynamics by Ralph Stacey in Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 19: Project noise level
Simple
Complicated
Technology
Requirements
Far from
Agreement
Close to
Agreement
Close to
Certainty
Far from
Certainty
Source: Strategic Management and Organizational Dynamics by Ralph Stacey in Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 20: Project noise level
Simple
Complex
Complicated
Technology
Requirements
Far from
Agreement
Close to
Agreement
Close to
Certainty
Far from
Certainty
Source: Strategic Management and Organizational Dynamics by Ralph Stacey in Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 21: Project noise level
Simple
Complex
Anarchy
Complicated
Technology
Requirements
Far from
Agreement
Close to
Agreement
Close to
Certainty
Far from
Certainty
Source: Strategic Management and Organizational Dynamics by Ralph Stacey in Agile Software Development with Scrum by Ken Schwaber and Mike Beedle.

## Slide 22: Exercise - Drawing

## Slide 23: Traditional Approach
A
B
C
Planned
Revised
Stakeholders not sure what they want
As product develops, minds & business goals change
Details often revealed during development
Internal & external forces lead to changes or enhancements

## Slide 24: Agile Approach
A
B
C
Planned
Revised
Project can adapt to meet business need
Requirements are gathered over time
Frequent checkpoints
Actual

## Slide 25: Scrum
Cancel
Gift wrap
Return
Sprint
2-4 weeks
Return
Sprint goal
Sprint backlog
Potentially shippable
product increment
Product
backlog
Coupons
Gift wrap
Coupons
Cancel
24 hours

## Slide 26: Putting it all together

## Slide 27: Sprints
Scrum projects make progress in a series of “sprints”
  Analogous to Extreme Programming iterations
Typical duration is 2–4 weeks or a calendar month at most
A constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 28: Sequential vs. overlapping development
Source: “The New New Product Development Game” by Takeuchi and Nonaka. Harvard Business Review, January 1986.
Rather than doing all of one thing at a time...
...Scrum teams do a little of everything all the time
Requirements
Design
Code
Test

## Slide 29: No changes during a sprint
Plan sprint durations around how long you can commit to keeping change out of the sprint
Change

## Slide 30: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 31
End of Session 1